## Slide 1: Project Apex: Datacenter Fabric Upgrade
Q3 2025 Network Infrastructure Initiative CONFIDENTIAL - FOR INTERNAL USE ONLY

## Slide 2: Executive Summary & Project Goals
This initiative will modernize our core network infrastructure to enhance resilience, improve security posture, and reduce latency by a projected 23%.
Project Apex: Datacenter Fabric Upgrade involves a strategic migration to a scalable, automated architecture, replacing end-of-life hardware and implementing a robust SD-WAN solution to support future growth.
The primary goal is to facilitate mission-critical users our connectivity, ensuring high availability for critical business applications.

## Slide 3: Proposed High-Level Topology
WAN Edge / Internet
(SD-WAN, Palo Alto FWs)
Core Backbone (Arista)
(BGP Peering)
Datacenter Fabric
(VXLAN EVPN)
Cloud Connectivity
(AWS Direct Connect / Azure ExpressRoute)

## Slide 4: Project Timeline & Milestones
Phase | Key Milestone | Target Date
Design & Procurement | All legacy hardware decommissioned | 2025-11-13
Lab Testing & Staging | Initial configs deployed & tested | 2025-12-19
Pilot Site Cutover | All legacy hardware decommissioned | 2026-04-23
Full Production Rollout | Lab environment build-out complete | 2025-11-21

## Slide 5: Confidential: Initial Budget Projections
Category | Estimated Cost (USD)
Network Hardware (Routers/Switches) | $826,019.45
Firewalls & Security Licensing | $70,467.10
Professional Services (Implementation) | $10,516.09
TOTAL | $962,120.69

## Slide 6: Core Project Team
Michael Hale - Lead Network Architect
Seth Brady - Senior Network Engineer
Diana Nelson - Security Engineer
Jason Coleman - Project Manager
Sara Harris - Cloud Networking Specialist

## Slide 7: Potential Risks & Mitigation
Risk: Configuration errors from manual changes.
  Mitigation: Utilize Ansible automation and peer review for all production deployments.
Risk: Vendor hardware delivery delays.
  Mitigation: Order critical components well in advance and identify alternate suppliers.
Risk: Incompatibility with legacy systems.
  Mitigation: Conduct thorough integration testing in the lab environment before pilot.

## Slide 8: Questions & Next Steps
For follow-up, please contact William Sullivan | Lead Network Architect